# Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID09787 |
| Project Name | Project - Real Time Communication System Powered by AI for Specially Abled |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation


Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement**  **(Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Data Collection | USN-1 | Collect Dataset. | 9 | High | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |
| Sprint-1 |  | USN-2 | Image preprocessing | 8 | Medium | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |
| Sprint-2 | Model Building | USN-3 | Import the required libraries, add the necessary layers and compile the model | 10 | High | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |
| Sprint-2 |  | USN-4 | Training the image classification model using CNN | 7 | Medium | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |
| Sprint-3 | Training and  Testing | USN-5 | Training the model and testing the  model’s performance | 9 | High | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |
| Sprint-4 | Implementation of the application | USN-6 | Converting the input sign language images into English alphabets | 8 | Medium | MONIKA D  MUHAMMED ALFAZ  NANDHINI DEVI M  VINOTHINI M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 10 | 6 Days | 24 Oct 2022 | 08 Nov 2022 | 8 | 08 Nov 2022 |
| Sprint-2 | 10 | 6 Days | 08 Nov 2022 | 12 Nov 2022 | 5 | 08 Nov 2022 |
| Sprint-3 | 10 | 6 Days | 13 Nov 2022 | 16 Nov 2022 | 7 | 12 Nov 2022 |
| Sprint-4 | 10 | 6 Days | 16 Nov 2022 | 18 Nov 2022 | 5 | 19 Nov 2022 |

Velocity:



**AV = 6/10 = 0.6**

# Burndown chart:



SPRINT BURNDOWN CHART:

